# Enki — Weekly Status (Detail)

Engineering deep-dive companion to 2026-05-06-status-summary.md

SDI · KingOfTheGeeks

2026-05-06

# Enki — Weekly Status (Detail)

Period: Thursday 2026-04-30 12:00:00 -0600 — Wednesday 2026-05-06 17:36:15 -0600. Range: 340bef6^..e5c2fc4 (88 commits). Branch: main (with worktree work merged through e5c2fc4).

This document is the engineering deep-dive intended for internal review. The short-form for the weekly meeting is in 2026-05-06-status-summary.md.

# 1. Volume metrics

## 1.1 Aggregate

| Metric | Value |
| --- | --- |
| Commits | 88 |
| Unique files modified | 445 |
| Lines inserted | +38,590 |
| Lines deleted | -11,015 |
| Net delta | +27,575 |
| GitHub issues touched | 20 distinct (#12, #20, #21, #22, #23, #24, #25, #26, #27, #28, #30, #33, #34, #36, #39, #41, #42, #43, #44, #47) |
| AI-paired commits | 81 of 88 (92%) |

## 1.2 Daily cadence

| Date | Day | Commits |
| --- | --- | --- |
| 2026-04-30 | Thu | 13 |
| 2026-05-01 | Fri | 4 |
| 2026-05-02 | Sat | 21 |
| 2026-05-03 | Sun | 8 |
| 2026-05-04 | Mon | 5 |
| 2026-05-05 | Tue | 20 |
| 2026-05-06 | Wed | 18 |

Average ~12.6 commits/day across the seven-day window. Saturday and Tuesday were the heaviest days; Friday and Monday the lightest.

## 1.3 Period split — feature work vs refactor

| Window | Files | Insertions | Deletions | Net | Character |
| --- | --- | --- | --- | --- | --- |
| Apr 30 12:00 → May 6 12:00 | 326 | +29,860 | -3,285 | +26,575 | Feature work + initial Blazor pilot |
| May 6 12:00 → now | 199 | +10,078 | -9,078 | +1,000 | Mass .razor → .razor.cs refactor + audit + small fixes |

The today window is mostly net-zero relocation — the BlazorServer mass refactor moved code from inline @code blocks in .razor files to .razor.cs partial-class siblings without changing behaviour. So real new functionality lands almost entirely in the six-day pre-refactor window. The +27,575 raw-line figure overstates feature volume by the relocation noise; the meaningful “new content” figure is closer to the +26,575 from the first window.

## 1.4 Per-project breakdown (range diff)

| Project / area | Files | Insertions | Deletions | Net |
| --- | --- | --- | --- | --- |
| src/SDI.Enki.Core/ | 17 | +396 | -77 | +319 |
| src/SDI.Enki.Shared/ | 35 | +1,101 | -158 | +943 |
| src/SDI.Enki.Infrastructure/ | 26 | +1,501 | -447 | +1,054 |
| src/SDI.Enki.WebApi/ | 39 | +2,201 | -616 | +1,585 |
| src/SDI.Enki.BlazorServer/ | 193 | +12,676 | -9,007 | +3,669 |
| src/SDI.Enki.Identity/ | 19 | +2,050 | -258 | +1,792 |
| src/SDI.Enki.Migrator/ | 10 | +621 | -27 | +594 |
| src/ total | 339 | +20,546 | -10,590 | +9,956 |
| tests/ | 54 | +7,309 | -274 | +7,035 |
| docs/ + user-docs/ | 17 | +4,129 | -77 | +4,052 |
| scripts/ | 8 | +1,281 | -18 | +1,263 |

The BlazorServer project carries the largest churn (193 files / +12.7k / -9.0k) almost entirely because of today’s code-behind refactor; subtract that and Blazor net-grew by ~2.7k LOC of real new content.

## 1.5 Codebase size at HEAD

| Project | LOC at HEAD |
| --- | --- |
| Core | 3,376 |
| Shared | 3,633 |
| Infrastructure | 14,601 |
| WebApi | 9,808 |
| BlazorServer (.cs) | 12,227 |
| BlazorServer (.razor) | 11,317 |
| Identity | 5,876 |
| Migrator | 988 |
| All src/*.cs | 50,509 |
| Tests (.cs) | 18,521 |

## 1.6 Test counts

| Metric | Value |
| --- | --- |
| Total [Fact] / [Theory] / [SkippableFact] at HEAD | 712 |
| New test files added in window | 26 |
| New test LOC | +7,035 (net) |

Test growth is disproportionately large relative to source growth — Test LOC grew by 7,035 against source-LOC growth of 9,956. The test suite is approximately 36% the size of the source codebase by line count. Coverage backfill across Phases 1–4 + 6 (commit ef37b24) delivered +2,742 new test LOC in a single commit.

# 2. Themes (work organised by initiative)

The 88 commits fall into 15 thematic clusters. Each cluster lists the material commits, what shipped, and any open follow-up.

## 2.1 Authorization redesign — the largest single thread

Major commits:

- 01206c2 feat(authz): subtype + capability authorization with parametric policy — 83 files, +4,174 / -861. Single biggest feature commit of the period. Replaces ad-hoc role checks with a parametric TeamAuthRequirement evaluated by one TeamAuthHandler against twelve named policies, plus the EnkiApiScope default. Introduces the two-axis (UserType / TeamSubtype) classification + capability claims (currently licensing).

- 0e812f3 feat(users): edit profile + classify Team/Tenant + bind Tenant to one tenant — 32 files, +3,608 / -56. Admin-side user CRUD; immutable UserType; Tenant-bound user surface.

- bc24609 fix(auth): close 6 access-control gaps surfaced by an end-to-end audit — 24 files, +723 / -127. Fixes six gaps caught in the May 2 review.

- 59a22d7 fix(auth): defence-in-depth on AdminUsersController + Bug G test + Tenant-user CanAccessTenant — Closes the last bearer-token-isolation regression.

- 4f3fc26 feat(authz): widen Logs writes to Field + Tenant-bound (rig-side parity) — LogsController joins Runs / Shots on the class-level CanAccessTenant floor.

- 0480311, e3ef3c3, 340bef6 — concurrency-token pin trio that hardened RowVersion + ConcurrencyStamp.

Documentation: ef9d80e (xmldoc + repo-wide alignment), 0b2bd4a (Permissions Matrix initial), 8a10082 (matrix edit).

SOPs covering this: - docs/sop-authorization-redesign.md (SOP-002) — promoted Draft → Active 2026-05-06. - docs/sop-gui-gating.md (SOP-003) — promoted Draft → Active 2026-05-06. - docs/sop-security-testing.md (SOP-004) — staging-walk, Active v2.2. - docs/Enki-Permissions-Matrix.md — current as of 2026-05-06 audit.

Status: Live on dev.sdiamr.com. No follow-up identified.

## 2.2 Concurrency hardening (issue #20 et al.)

Optimistic-concurrency was structurally broken before this window — the WebApi was setting only CurrentValue on the RowVersion, leaving OriginalValue at the loaded-from-DB value, which silently no-op’d the concurrency check.

Material commits:

- 340bef6 fix(concurrency): pin OriginalValue, not just CurrentValue, on RowVersion — Tenant-DB write surface.

- e3ef3c3 fix(concurrency): pin ConcurrencyStamp OriginalValue on admin user actions — Identity DB.

- 0480311 fix(concurrency): pin RowVersion on lifecycle endpoints — LifecycleTransitionDto carries the token; Activate / Archive / Restore / Suspend / Complete / Cancel all enforce.

- 1be2115 fix(captures): translate SQL FK / unique violations to clean 409 (closes #27) — DbUpdateException translation extended to FK violations and uniqueness races.

- 4e18192 fix(infra): translate Tenants.Code race to friendly 400 — 2026-05-06. Closes the IX_Tenants_Code race window in TenantProvisioningService.ProvisionAsync with a deterministic ProvisioningRaceSmoke test.

Documentation: d4224a9 (initial standalone test plan), promoted to SOP-005 in e7dcfa8.

Status: Mechanism live. Test inventory of 70+ CC-* test IDs in SOP-005 §A–§N covers the contract end-to-end. SOP-004 §9 carries 13 of those as the customer-staging walk.

## 2.3 Tenant routing + provisioning

Material commits:

- 0f04d30 fix(tenants): bust resolved-tenant cache after Provision (issue #21) — Cache-invalidate on lifecycle changes.

- 4bf113e fix(tenants): exempt master-registry routes from tenant routing (issue #23) — [SkipTenantRouting] attribute pattern.

- f45fa1b fix(tenants): pin duplicate-code Provision contract + RFC 7807 content-type (partial #22) — Pre-check + ProblemDetails surface.

- 066c624 fix(tenants): land on Overview when selecting a tenant, not Jobs (issue #41) — UX nuance.

- 4e18192 (also covered in §2.2 — race-window fix).

Status: Tenant routing is now bullet-proofed end-to-end. Cross- tenant isolation tests (tests/SDI.Enki.Isolation.Tests) and the SEC-8.14 staging walk both pass.

## 2.4 Migrator-driven environment bootstrap (PLAN-002)

Major commits:

- 2323850 feat(migrator): SDI-ENG-PLAN-002 environment bootstrap via Migrator CLI — 24 files, +2,192 / -501. Adds bootstrap-environment, migrate-identity, migrate-master, migrate-all commands. Idempotent; create-only on the OpenIddict client.

- c6cca7a feat(migrator): dev-bootstrap honors Identity:Seed:BlazorBaseUri — Environment-driven OIDC redirect targets.

- 9febb81 fix(migrator): unblock dev-bootstrap on the local rig — Removes the dead AddDefaultTokenProviders() from the CLI host’s DI graph.

- 8494021 fix(identity): load OIDC PFX with MachineKeySet+EphemeralKeySet (IIS pool friendly) — Critical IIS gotcha fix. PFX loader was tripping on the IIS app-pool virtual-account profile shape.

Documentation: docs/plan-migrator-bootstrap.md (PLAN-002, Implemented).

Status: First-time deploys now follow Enki.Migrator bootstrap-environment followed by IIS pool start. Documented in docs/deploy.md.

## 2.5 Required-secrets validation (PLAN-001 Workstream C)

Material commits:

- ad22daa feat(security): SDI-ENG-PLAN-001 Workstream C — required-secrets startup validation — Each host fail-fast on missing secrets in non-Development.

- 3179b2a docs(plan): SDI-ENG-PLAN-001 critical pre-deployment security plan + deploy.md secret-staging rewrite — Documents the contract.

Documentation: docs/plan-prototype-security.md (PLAN-001 v1.2 as of today), docs/deploy.md § Secret staging.

Status: Live on every host. PLAN-001 Workstream C marked Implemented; A / B / D still open (see §6).

## 2.6 MD-canonical depth model

- df95354 feat(wells): MD-canonical depth model with survey-derived TVD — 34 files, +1,345 / -235. Treats Measured Depth as canonical. TVD is interpolated from surveys, never directly entered. Tubulars, Formations, Common Measures bounded by Survey MD range. Foundation for future anti- collision work.

Documentation: Captured in the reference_depth_model.md agent memory; surfaced in test-plan §3 (Domain primer) on the well-data walkthrough.

## 2.7 Wells review polish (P0..P3)

Block of commits 2026-05-05 addressing the wells-review punch-list:

- d8853fd P0 — timestamps, tie-on label, surveys count.

- 68eb039 P1 — toolbar gating, plot polish, nav probe await.

- fe2d46f P2 — tile labels, dropdown copy, nT case.

- 4854f79 P3 — filter wiring, TC heading, Injection→Intercept.

- Plus 5f901be (Job Start/End calendar dates), 654656d (License.ExpiresAt calendar dates), a0da575 (in-place grid refresh), ff09ecd (auto-save tie-on cells on blur), 988a3e2 (sidebar name fetch race fix).

Status: Punch-list cleared.

## 2.8 Injection → Intercept rename

Domain rename across every layer of the stack. Six commits:

- 35acea1 fix(wells): finish Injection→Intercept rename — repair test assertions + stale doc comments.

- bb4df5f refactor(models): rename InjectionWell{,Id} → InterceptWell{,Id} on Rotary/Gradient models — 6 files, +1,658 / -26 (mostly migration scaffolding).

- b0e85e0 chore(seed): finish Injection→Intercept rename in seed comments.

- 4854f79 (the P3 commit also picks up the doc-side rename).

- 18b2c3c cleans up orphan TieOns list/create flow that was tied to the old shape.

- a0da575 (per-grid refresh refactor surfaces the rename consequences).

Reason for the rename: the previous Injection term was misleading (it implied SAGD steam injection or fluid injection-side work, both of which are different concepts). Intercept correctly describes the relief-well / parallel-laterals pairing semantics.

## 2.9 Tools retirement workflow (issue #47)

- 82772b4 feat(tools): structured retirement workflow with modal + audit columns — 24 files, +2,222 / -115.

Adds Disposition (Retired / Lost / Scrapped / Sold / Transferred / ReturnedToOwner), Effective date, Reason, Replacement-tool serial, Final-location columns to Tool. Modal-based workflow with self-protection (rejects self-replacement, validates replacement serial exists). Six seeded retirement fixtures (1099001..1099006) cover each Disposition flavour for SOP-004 row TOL-04f.

## 2.10 Calibrations

- 00bc08b feat(calibrations): add .mpf download on CalibrationDetail page (issue #36) — Marduk MATLAB v7 calibration export.

- 9486030 fix(licensing): pin dev keypair to Marduk's hardcoded public key — Heimdall keypair alignment.

- 62ffd01 fix(licensing): mark license download anchors as downloads (closes #28) — Anchor download attribute on the license + sidecar key.

- 7ac725e fix(settings): validate calibration defaults at save time (issue #43).

- 41f2319 feat(settings): per-key reset to default + compact single-line inputs (issue #44).

## 2.11 Identity / self-service

- b4ff9d8 feat(identity): per-user session lifetime override — 18 files, +1,516 / -43. Mike at 1y, Gavin at 8h; demonstrates the override path.

- 1d86235 feat(identity): self-service Change password card on account settings (issue #39).

- 1eed0e8 fix(identity): shape /connect/* 429 as OAuth-JSON, raise limit (issue #24) — RFC 6749-compliant rate-limit error responses.

- 00da776 fix(auth): disable rolling refresh tokens to keep cookie's refresh_token reusable — Critical: Blazor circuit cache can’t persist a rotated refresh token mid-flow.

- b3973c7 fix(blazor): accept empty Contact Email on tenant forms — 2026-05-06. New OptionalEmailAddressAttribute in SDI.Enki.Shared.Validation.

## 2.12 IIS staging deploy

Block of commits 2026-05-03 / 2026-05-04 / 2026-05-05 that brought dev.sdiamr.com online and operational:

- 72369ec chore(deploy): IIS Staging configs + publish output hygiene.

- e41b239 feat(scripts): add start-staging.ps1 (IIS pool wrapper for staging rig).

- cebf12f feat(scripts): make staging reset mirror dev (full roster + sidecar deploy).

- 6b02209 fix(infra): enable Blazor WebSocket transport on IIS staging — Blazor SSR over IIS-hosted WebSocket; required install-iis-websockets.ps1.

- aad93eb + 679e051 — Enki DB backup + SQL Agent install (T-SQL).

- 21e1273 archived scripts to rebuild — historical reference scripts (5,391 LOC; mostly archive material rather than new behaviour).

## 2.13 Test-coverage backfill

- ef37b24 test: backfill coverage across Phases 1-4 + 6 (P5 deferred) — 14 files, +2,742 / -0.

26 new test files in total across the period (see §3 below for the inventory). Test count grew from approximately 600 to 712 — a +18% increase.

## 2.14 Documentation

Significant documentation throughput across the period:

- ef9d80e xmldoc + repo-wide doc alignment (post-authz).

- 0b2bd4a Permissions Matrix initial + 8a10082 edits.

- d4224a9 standalone concurrency test plan, later promoted to SOP-005 in e7dcfa8.

- 01d983b SOP-004 security testing protocol initial issue.

- 3179b2a PLAN-001 + deploy.md secret-staging rewrite.

- 6d23a86 rebuild markdown set against current code.

- e7dcfa8 SOP-004 pivot to staging UI; promote concurrency plan to SOP-005.

- d5df3a2 added human docs (.docx).

- 4954cc3 2026-05-06 ArchDecision #12 (Migrator three-channel output).

- e5c2fc4 2026-05-06 repo-wide audit pass — 12 docs verified, 5 had factual drift fixed.

## 2.15 BlazorServer code-behind refactor (today)

Mass refactor moving every .razor page that still carried inline @code blocks into .razor + .razor.cs partial-class code-behind. Ten commits, in order:

| Commit | Scope | Files |
| --- | --- | --- |
| ad8754e | Pilot — WellEdit.razor | 2 |
| 46b0817 | RedirectToLogin | 2 |
| c245983 | NavMenu | 2 |
| b4f5b60 | Editors/ | 4 |
| 3b11e1e | Audit/ | 8 |
| f1832b0 | Shared/ | 7 |
| 4c624d0 | Pages/Wells/ | 20 |
| f130dda | Pages/Runs/ | 12 |
| 545ae1d | Pages/Admin/ | 10 |
| af43fb7 | top-level Pages/ | 25 |

Total 90 new .razor.cs files. Almost net-zero for line count (content moved, not added) but a uniform shape across the host. Two calibration-wizard pages (ToolCalibrate.razor, CalibrationCompare.razor) deliberately retain their inline @code blocks because they host markup-bearing RenderFragment helpers that genuinely require the Razor compiler — documented inline.

# 3. New test files

26 net-new test files added across the period:

tests/SDI.Enki.BlazorServer.Tests/ (3) - Api/HttpClientApiExtensionsTests.cs - Auth/CircuitTokenCacheTests.cs - Auth/UnitPreferenceProviderTests.cs

tests/SDI.Enki.Core.Tests/ (1) - Configuration/RequiredSecretsValidatorTests.cs

tests/SDI.Enki.Identity.Tests/ (4) - Auditing/AuthEventLoggerTests.cs - Controllers/MeControllerTests.cs - RateLimiting/OAuthRateLimitedResponseTests.cs - Validation/UserClassificationValidatorTests.cs

tests/SDI.Enki.Infrastructure.Tests/ (3) - Auditing/SystemCurrentUserTests.cs - CalibrationProcessing/CalibrationProcessingServiceTests.cs - SqlServer/ProvisioningRaceSmoke.cs (today)

tests/SDI.Enki.Migrator.Tests/ (3) - BootstrapEnvironmentCommandTests.cs - IdentityBootstrapperTests.cs - IdentityDbFixture.cs

tests/SDI.Enki.WebApi.Tests/ (12) - Authorization/TeamAuthHandlerTests.cs - Background/TenantAuditRetentionServiceTests.cs - Concurrency/ConcurrencyHelperTests.cs - Controllers/AuditControllerCoverageTests.cs - Controllers/CalibrationProcessingControllerTests.cs - Controllers/CalibrationsControllerTests.cs - Controllers/LicensesControllerTests.cs - Controllers/MeControllerTests.cs - Controllers/ToolsControllerCrudTests.cs - Controllers/ToolsControllerTests.cs - Fakes/FakeSurveyInterpolator.cs - Multitenancy/TenantRoutingMiddlewareTests.cs

The TeamAuthHandlerTests.cs carries the canonical 21-test matrix covering every cell of the 8-step decision tree.

# 4. Top 15 commits by line count

| Rank | Commit | Subject | Insertions | Deletions |
| --- | --- | --- | --- | --- |
| 1 | 21e1273 | archived scripts to rebuild | +5,391 | 0 |
| 2 | 01206c2 | feat(authz): subtype + capability authorization with parametric policy | +4,174 | -861 |
| 3 | 0e812f3 | feat(users): edit profile + classify Team/Tenant + bind Tenant to one tenant | +3,608 | -56 |
| 4 | 4c624d0 | refactor(blazor): Pages/Wells/ → code-behind partials (20 files) | +2,945 | -2,775 |
| 5 | ef37b24 | test: backfill coverage across Phases 1-4 + 6 (P5 deferred) | +2,742 | 0 |
| 6 | 82772b4 | feat(tools): structured retirement workflow with modal + audit columns | +2,222 | -115 |
| 7 | 2323850 | feat(migrator): SDI-ENG-PLAN-002 environment bootstrap via Migrator CLI | +2,192 | -501 |
| 8 | af43fb7 | refactor(blazor): top-level Pages → code-behind partials (25 files) | +2,087 | -1,864 |
| 9 | f130dda | refactor(blazor): Pages/Runs/ → code-behind partials (12 files) | +2,013 | -1,925 |
| 10 | b359ba2 | feat(runs): wire Tool / Calibration snapshot / Magnetics through Run | +1,917 | -2,026 |
| 11 | bb4df5f | refactor(models): rename InjectionWell → InterceptWell | +1,658 | -26 |
| 12 | b4ff9d8 | feat(identity): per-user session lifetime override | +1,516 | -43 |
| 13 | df95354 | feat(wells): MD-canonical depth model with survey-derived TVD | +1,345 | -235 |
| 14 | 545ae1d | refactor(blazor): Pages/Admin/ → code-behind partials (10 files) | +1,133 | -1,053 |
| 15 | 01d983b | docs(sop): add SDI-ENG-SOP-004 security testing protocol | +733 | 0 |

Top three are the most consequential to the application surface: the authorization redesign, the user-management surface, and the test-and- docs scaffolding around them.

# 5. Issues touched

20 distinct GitHub issue numbers referenced in commit subjects:

| Issue | Topic | Status by commit subject |
| --- | --- | --- |
| #12 | (referenced in ArchDecisions) | n/a |
| #20 | RowVersion / ConcurrencyStamp pin | Closed (340bef6, e3ef3c3, 0480311) |
| #21 | Tenant cache after Provision | Closed (0f04d30) |
| #22 | Provision contract / 7807 content-type | Partial (f45fa1b) |
| #23 | Master-registry routing | Closed (4bf113e) |
| #24 | /connect/* 429 OAuth-JSON | Closed (1eed0e8) |
| #25 | Job Archive reversibility | Closed (8ae0da5) |
| #26 | Run / Tool / Calibration / Magnetics wiring | Closed (b359ba2) |
| #27 | SQL FK / unique → 409 translation | Closed (1be2115) |
| #28 | License download anchors | Closed (62ffd01) |
| #30 | Per-user session lifetime | Referenced (b4ff9d8) |
| #33 | Survey Import/Clear field-error surface | Closed (f6dad98) |
| #34 | Blazor overlay-stop async preventDefault | Closed (94b1842) |
| #36 | Calibration .mpf download | Closed (00bc08b) |
| #39 | Self-service password change | Closed (1d86235) |
| #41 | Tenant-select lands on Overview | Closed (066c624) |
| #42 | Calibration-compare Back button | Closed (55d6af7) |
| #43 | Calibration defaults validation at save | Closed (7ac725e) |
| #44 | Settings per-key reset + single-line inputs | Closed (41f2319) |
| #47 | Tools retirement workflow | Closed (82772b4) |

# 6. Outstanding work

Nothing in the period is a release-blocker for the demo. The tracked backlog identifies three workstreams from docs/plan-prototype-security.md (PLAN-001) that remain open before “first prototype customer ready”:

| Workstream | Effort | Blocking? |
| --- | --- | --- |
| A — Phase 5b auth UX (forgot-password + email confirmation) | 7–10 dev-days | Yes — admin-driven password resets don’t scale |
| B — File-upload hardening (content-type, magic-byte, filename sanitisation) | 3–5 dev-days | Yes — exposes shot/log endpoints |
| D — Sensitive-op audit verification sweep | 0.5 dev-day | No — defensive |

Workstream C (secrets management) shipped in ad22daa + 3179b2a and is now Implemented.

Two minor side-observations from today’s browser smoke that didn’t warrant their own session:

- ProvisionTenant.razor Blazor SSR form-post returns 503 (rather than 200 with rendered error or clean 400) on the upstream-error path. UI renders correctly; wire status is misleading for monitoring.

- The OptionalEmailAddressAttribute could be applied to other DTOs with [EmailAddress] if the same paper-cut surfaces elsewhere. Today only the two tenant forms were verified.

# 7. Repository state at HEAD

| Field | Value |
| --- | --- |
| HEAD | e5c2fc4 |
| Branch | main |
| Live URL | https://dev.sdiamr.com/ |
| .NET SDK | 10.0.202 (per global.json) |
| Marduk pin | local sibling repo at ../Marduk/Marduk/ |
| Test pass rate | 712 of 712 (dotnet test last green: today) |

The customer-walkthrough SOP-004 is current as of today’s audit pass and covers 179 manual test rows runnable through any browser pointing at dev.sdiamr.com.

This document is generated from git log over the period stated. The companion summary for the weekly meeting is in 2026-05-06-status-summary.md.