# Enki — Weekly Status Summary

Activity from 2026-04-30 noon through 2026-05-06

SDI · KingOfTheGeeks

2026-05-06

# Enki — Weekly Status Summary

Period covered: Thursday 2026-04-30 12:00 — Wednesday 2026-05-06 17:36 (six and a half working days). Repo: KingOfTheGeeks/Enki on main. Live build: https://dev.sdiamr.com/ since 2026-05-05.

## Headline numbers

| Metric | Count |
| --- | --- |
| Commits to main | 88 |
| Files modified or added (unique) | 445 |
| Net lines added across the repo | +27,575 |
| GitHub issues referenced or closed | 20 |
| New automated tests | +~110 (now 712 total) |
| New test files | 26 |
| AI-paired commits | 81 of 88 (92%) |
| Days with shipped commits | 7 of 7 |

## What landed

The week is dominated by five shipped initiatives, plus a long tail of bug-fixes and polish.

- Authorization redesign — fully shipped and live. Replaced the previous ad-hoc role check with a parametric, two-axis (UserType × TeamSubtype) plus capability-claim model evaluated by a single TeamAuthHandler against thirteen named policies. Twelve are constructed from a single TeamAuthRequirement record; the thirteenth is EnkiApiScope as a default fallback. SOP-002 (Authorization Redesign) and SOP-003 (UI Gating) both promoted from Draft to Active today.

- Production deployment story complete. New Migrator CLI command bootstrap-environment is now the canonical first-deploy path — applies Identity + Master + Tenant migrations, creates the OpenIddict client, creates the initial admin user, all idempotent. SDI-ENG-PLAN-002 (the plan documenting this) is in Implemented status. Required-secrets startup validation (PLAN-001 Workstream C) lands fail-loud on every host. IIS staging deployment is operating.

- Tenant-isolation hardening. Cross-tenant data leakage is now impossible by construction (DB-per-tenant) and policy (the TeamAuthHandler enforces both type and membership gates). Six access-control gaps surfaced by an end-to-end audit (commit bc24609) are closed; defence-in-depth on the AdminUsers controller (59a22d7) closes the last bearer-token-isolation regression.

- Optimistic-concurrency contract — pinned and tested. Issue #20 forced a fundamental fix: every RowVersion save now pins both OriginalValue and CurrentValue (not just one); ASP.NET Identity’s ConcurrencyStamp is pinned the same way on admin user actions; lifecycle endpoints (Activate / Archive / Restore) carry the token via LifecycleTransitionDto. SOP-005 (Concurrency Validation) documents the engineering inventory; SOP-004 (the demo-walkable subset) carries the curated 13 tests for the staging walk.

- MD-canonical depth model. Wells now treat Measured Depth as the canonical axis with TVD interpolated from surveys (commit df95354). Tubulars / Formations / Common Measures are bounded by Survey MD range and TVD is never directly entered. This brings Enki’s depth model in line with industry practice and is the foundation for future anti-collision work.

## On top of that — long tail

A meaningful run of polish and small features:

- Self-service Change Password card on the account-settings page (issue #39).

- Per-user session-lifetime override (Mike at 1y, Gavin at 8h — exercises the override path).

- Tools retirement workflow with structured Disposition / Replacement / Reason (issue #47), with seeded retirement fixtures (1099001–1099006) covering each Disposition flavour.

- Calibration .mpf download from the CalibrationDetail page (issue #36); license-download anchors marked correctly so they land as files (#28).

- Job and License date fields treated as calendar dates rather than timestamps — fixes per-save day-drift (5f901be, 654656d).

- Wells review punch-list P0..P3 fully cleared.

- Injection → Intercept renamed across every layer (entity / DTO / seed / docs / models) — bb4df5f is the structural rename, four other commits clean up consequences.

## Today (2026-05-06)

- Race-condition fix on Tenants.Code provisioning (4e18192) — translates SQL unique-violation to clean 400 ProblemDetails. Covered by deterministic ProvisioningRaceSmoke test.

- Empty Contact Email accepted on tenant Provision/Edit forms via new OptionalEmailAddressAttribute (b3973c7) — verified end-to-end on dev.sdiamr.com.

- ArchDecision #12 documenting the Migrator three-channel output convention (Console.WriteLine / Console.Error / Serilog).

- Repository-wide doc audit pass (e5c2fc4): all 12 markdown docs verified against current code, five had factual drift fixed, three SOPs regenerated as .docx for client distribution.

- Mass refactor of every .razor page that still carried inline @code blocks into .razor + .razor.cs partial-class code-behind — 90 new .razor.cs files across ten commits, brings the BlazorServer host to a uniform shape.

## Demo readiness

System is operating at dev.sdiamr.com. All four hosts (Identity / WebApi / BlazorServer / Migrator) are healthy. The customer-walkthrough SOP-004 (179 manual test rows) is current and runnable end-to-end against the staging URL. The 14-persona seed roster is loaded; the three demo tenants (PERMIAN / NORTHSEA / BOREAL) are populated with full domain content.

No release-blockers open. The remaining items on the tracked backlog are deferred work (Phase 5b auth UX — TOTP MFA, email confirmation, password reset; file-upload hardening — magic-byte verification) covered by SDI-ENG-PLAN-001 and not gating the prototype-customer milestone.

## What’s next

- Phase 5b auth UX (PLAN-001 Workstream A) is the headline outstanding work — 7–10 dev-days, depends on SMTP infrastructure landing first.

- File-upload hardening (PLAN-001 Workstream B) — 3–5 dev-days, parallel-able with A.

- Audit-coverage verification sweep (PLAN-001 Workstream D) — half a day, defensive only.

Estimated path to “first prototype customer ready”: 10–14 dev-days serial, 8–10 days with the two engineers split across Workstreams A and B.

This summary is generated from git log over the period stated. The companion document docs/2026-05-06-status-detail.md carries the per-area, per-commit breakdown.